## Slide 1: Gantt Chart

## Slide 2: Week 13 (30-Mar to 5-Apr) Austin
Goal/Task | % Done | Hours (Act.)
Hours on task during the week (On track ≥ 13 / wk) | 
Total hours on task so far this semester (On track ≥ 163 hrs) | 

## Slide 3: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.

## Slide 4: Difficulties encountered during the week (What I did not do and why)
.

## Slide 5: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 6: How can we help you achieve your goals?
.

## Slide 7: Week 13 (30-Mar to 5-Apr) Jonathan Phillips
Goal/Task | % Done | Hours (Act.)
Front end - Documentation | N/A | 13
Front end – Fixed <,> buttons | 100 | 2
Front end - Testing | N/A | 3
Presentation | 100 | 0.5
Hours on task during the week (On track ≥ 13 / wk) | 18.5
Total hours on task so far this semester (On track ≥ 163 hrs) | 153

## Slide 8: Progress made during the week (Log) (What I did)

## Slide 9: Difficulties encountered during the week (What I did not do and why)
Did not complete everything for Creedmoor due to time constraints

## Slide 10: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
N/A | N/A | N/A
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | N/A

## Slide 11: How can we help you achieve your goals?
.

## Slide 12: Week 13 (30-Mar to 5-Apr) Dale Andreoli
Goal/Task | % Done | Hours (Act.)
Finish comments and documentation |  | 5
Final report – software part |  | 3
Oral Presentation – create and present |  | 4
Hours on task during the week (On track ≥ 13 / wk) | 12
Total hours on task so far this semester (On track ≥ 163 hrs) | 155

## Slide 13: Progress made during the week (Log) (What I did)
Finished comments and documentation
Created slides for presentation
Gave oral presentation with group
Wrote software part of final documentation report

## Slide 14: Difficulties encountered during the week (What I did not do and why)
Not all backend features were able to be fully implemented such as some of the settings buttons and custom profile features

## Slide 15: Week 13 (30-Mar to 5-Apr) John Stinger
Goal/Task | % Done | Hours (Act.)
Hours on task during the week (On track ≥ 13 / wk) | 
Total hours on task so far this semester (On track ≥ 163 hrs) | 

## Slide 16: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.

## Slide 17: Difficulties encountered during the week (What I did not do and why)
.

## Slide 18: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 19: How can we help you achieve your goals?
.

## Slide 20: Week 13 (30-Mar to 5-Apr) Colby Hatton
Goal/Task | % Done | Hours (Act.)
Documentation | 100 | 13
Hours on task during the week (On track ≥ 13 / wk) | 
Total hours on task so far this semester (On track ≥ 163 hrs) | 

## Slide 21: Progress made during the week (Log) (What I did)
Documented every step of the hardware design for this semesters senior project.

## Slide 22: Difficulties encountered during the week (What I did not do and why)
Slight confusion in what needs to be done, resulting in some rewriting of parts of the documentation.

## Slide 23: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Graduate! | 4/7 | <5 (Length of the 380 final)
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 24: How can we help you achieve your goals?
Pizza Party?