## Slide 1: Week 4 (26-Jan to 1-Feb) Austin Stecklein
Goal/Task | % Done | Hours (Act.)
Finish stepper motor drivers | 100 | 4
Get database framework | 50 | 3
Investigate hardware | 50 | 6
Hours on task during the week (On track ≥ 13 / wk) | 13
Total hours on task so far this semester (On track ≥ 49 hrs) | 43

## Slide 2: Progress made during the week (Log) (What I did)
Software stepper drivers are complete
Database framework is moving along
Ordered another beagle bone to replace broken hardware

## Slide 3: Difficulties encountered during the week (What I did not do and why)
Blowing up the hardware

## Slide 4: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Finish investigating hardware | 2/10/2021 | 4
Finish database | 2/10/2021 | 4
Help with GUI | 2/10/2021 | 6
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 14

## Slide 5
Week 4 (26-Jan to 1-Feb) Colby Hatton
Goal/Task | % Done | Hours (Act.)
Finish Schematic | 70 | 6
Finish PCB | 5 | 1
Part/Research |  | 
Hours on task during the week (On track ≥ 13 / wk) | 
Total hours on task so far this semester (On track ≥ 49 hrs) | 

## Slide 6
Progress made during the week (Log) (What I did)
Found and applied parts to Schematic (Mostly connectors)
Researched Memory Module
Attempted to fix BeagleBoard

## Slide 7
Difficulties encountered during the week (What I did not do and why)
Assign lines to pins
Physical Work with the BeagleBoard

## Slide 8
Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Finish Schematic |  | 4
Begin Layout |  | 8
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 9
How can we help you achieve your goals?
Part Acquisition
Line Assignments

## Slide 10: Week 4 (26-Jan to 2-Feb) Dale Andreoli
Goal/Task | % Done | Hours (Act.)
Collaborate with team on UI design and implementation | 100 | 2
Research open source projects to save time creating GUI modules from scratch | 50 | 3
Research other potential libraries to use instead of tkinter | 50 | 1
Implement GUI modules | 15 | 6
Hours on task during the week | 12
Total hours on task so far this semester | 42
Project Objective / Mission Statements
Power Scale Dispenser:
Design, build, and test the electronics for the dispenser with a touch screen display and controlling two stepper motors by April 6, 2021 with a prototyping budget of $1000 USD and for less than 600 people-hours.

## Slide 11: Progress made during the week (Log) (What I did)
Collaborated with team on UI design and implementation
Researched libraries and projects to save time creating GUI modules from scratch
Researched other potential libraries to use instead of tkinter

## Slide 12: Difficulties encountered during the week (What I did not do and why)
We now have a nice clear plan for what the UI needs

## Slide 13: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Find or design a touch keyboard module to be used in the GUI | Feb 9th | 9
Collaborate with Jonathan and Austin on GUI implementation |  | 3
Estimated time needed to work on goals for this coming week | 12

## Slide 14: Week 4 (26-Jan to 1-Feb) John Stinger
Goal/Task | % Done | Hours (Act.)
Board Design | 15% | 4
Component Selection | 70% | 4
Team Meetings and Discussions |  | 3
Hours on task during the week (On track ≥ 13 / wk) | 11
Total hours on task so far this semester (On track ≥ 49 hrs) | 39

## Slide 15: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
Continued the board design process
Selected components for the I/O connections
Ordered the components

## Slide 16: Difficulties encountered during the week (What I did not do and why)
Certain components were unorderable

## Slide 17: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Continue to work on the board schematic |  | 6
Continue to work on the board layout |  | 6
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 12

## Slide 18: How can we help you achieve your goals?
Is the motor drivers going to be integrated into the main board?

## Slide 19: Week 4 (26-Jan to 1-Feb) Jonathan Phillips
Goal/Task | % Done | Hours (Act.)
Front End | N/A | 11
Hours on task during the week (On track ≥ 13 / wk) | 11
Total hours on task so far this semester (On track ≥ 49 hrs) | 40

## Slide 20: Progress made during the week (Log) (What I did)

## Slide 21: Difficulties encountered during the week (What I did not do and why)
The buttons cannot be modified that much using this python library,
However, the buttons can be made using images instead

## Slide 22: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Front End | 4/1/22 | 13
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 23: How can we help you achieve your goals?
Refining UI Design and Layout