## Slide 1: Week 10 (9-Mar to 15-Mar)

## Slide 2: Week 10 (9-Mar to 15-Mar) Austin Stecklein
Goal/Task | % Done | Hours (Act.)
debugging running the frontend on the pi | 50 | 2
Creating demo | 75 | 6
Recreating stepper driver | 90 | 6
Hours on task during the week (On track ≥ 13 / wk) | 14
Total hours on task so far this semester (On track ≥ 124 hrs) | 124

## Slide 3: Progress made during the week (Log) (What I did)
Imports did not work when moving code from code composer to pi.
Trying to recreate stepper driver (moving forward with calibration idea since it is simpler than the PID model that I created last time)

## Slide 4: Difficulties encountered during the week (What I did not do and why)
Code migration

## Slide 5: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
finish demo with basic operation |  | 4
Basic operation finished and start testing |  | 12
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 16

## Slide 6: Week of 10 Mar to 16 Mar - Dale Andreoli
Goal/Task | % Done | Hours (Act.)
Settings pages – connect to backend: Adjust Feeds, Defaults | 60 | 8
Save page – connect to backend |  | 
Create test backend if unable to use development board |  | 3
Confirmation message for Calibrate button | 100 | 2
Hours on task during the week | 13
Total hours on task so far this semester | 122
Project Objective / Mission Statements
Power Scale Dispenser:
Design, build, and test the electronics for the dispenser with a touch screen display and controlling two stepper motors by April 6, 2021 with a prototyping budget of $1000 USD and for less than 600 people-hours.

## Slide 7: Progress made during the week (Log) (What I did)
Confirmation dialogue for calibrate button Created and connected backend for settings:
Adjust feeds page
Default settings page

## Slide 8: Difficulties encountered during the week (What I did not do and why)
Create and connect backend for settings:
  Sound/brightness page
  Improved test backend

## Slide 9: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Settings pages – connect to/create backend: Sound/brightness page | 3/25 | 8
Merge more of my features with Jonathan’s | 3/25 | 2
(if backend is done and working) Begin Documentation: Comments |  | 4
Estimated time needed to work on goals for this coming week | 14

## Slide 10: Week 10 (9-Mar to 15-Mar) Jonathan Phillips
Goal/Task | % Done | Hours (Act.)
Front End – Keyboard Refinement and Name |  | 
Front End – Unit Choice by User and Number Update | 100 | 5
Front End – Documentation | 13 | 1
Hours on task during the week (On track ≥ 13 / wk) | 15
Total hours on task so far this semester (On track ≥ 124 hrs) | 112

## Slide 11: Progress made during the week (Log) (What I did)

## Slide 12: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Front end – Visualization of User Inputted Information | 3/23/22 | 4
Front end – General Progression | 4/4/22 | 4
Front end - Documentation | 4/4/22 | 3
Front end - Testing | 4/4/22 | 2
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 13

## Slide 13: Week 10 (9-Mar to 15-Mar) John Stinger
Goal/Task | % Done | Hours (Act.)
Board Development |  | 5
3D Model |  | 2
Board Ordering |  | 3
Hours on task during the week (On track ≥ 13 / wk) | 10
Total hours on task so far this semester (On track ≥ 124 hrs) | 103

## Slide 14: Progress made during the week (Log) (What I did)
For example: Resources found (links, manuals), Designs created, Decisions made and corresponding rational, Photos of prototype progress, etc.
The board is done
3D model was generated and sent to Jared

## Slide 15: Difficulties encountered during the week (What I did not do and why)
Issues with the KiCad files and JLCPCB

## Slide 16: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Start documentation |  | 6
Define the components for JLPCB |  | 6
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 12

## Slide 17: How can we help you achieve your goals?
Continue to support

## Slide 18: Week 10 (9-Mar to 15-Mar) Colby Hatton
Goal/Task | % Done | Hours (Act.)
Finish PCB testing, and submit for manufacturing | 90% | ~13
Hours on task during the week (On track ≥ 13 / wk) | 13
Total hours on task so far this semester (On track ≥ 124 hrs) | 

## Slide 19: Progress made during the week (Log) (What I did)
Completed Silkscreen, generated files, uploaded Gerber to JLCPCB

## Slide 20: Difficulties encountered during the week (What I did not do and why)
JLCPCB did not like the files. Solved, but late in the week.

## Slide 22: Goals for this coming week (Ones that move the project forward the most)
Goal/Task | Stop Date (Est.) | Hours (Est.)
Spec out list for JLCPCB | 3/18 | 5
Order PCB | 3/18 | 3
Begin Documentation | 4/1 | 5
Estimated time needed to work on goals for this coming week (typ. 13 hrs) | 

## Slide 23: How can we help you achieve your goals?
Innovative solutions to the use of our funding (Let us buy pizza with the budget)